Project Planning Phase

Product Backlog, Sprint Schedule, and Estimation

| Date | 20 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS81521 |
| Project Name | DocSpot: Seamless Appointment Booking for Health |
| Maximum Marks | 5 Marks |

DocSpot is a modern web-based healthcare appointment system designed to streamline how patients, doctors, and administrators interact within the digital health ecosystem. With intuitive workflows, real-time scheduling, secure communication, and role-specific dashboards, the platform aims to replace outdated appointment systems with a scalable and user-friendly alternative.

Sprint; Functional Requirement (Epic); User Story Number; User Story / Task; Story Points; Priority. Sprint-1; User Authentication; USN-1; As a user, I can sign up and log in securely.; 3; High. USN-2; As a user, I can reset my password if I forget it.; 2; Medium. Sprint-2; Doctor Discovery & Booking; USN-3; As a patient, I can search and filter doctors by location and specialty.; 2; High. USN-4; As a patient, I can book appointments based on available time slots.; 3; High. Sprint-3; Profile Management; USN-5; As a doctor, I can set and update my profile and availability.; 3; High. USN-6; As a patient or doctor, I can edit and manage my profile details.; 2; High. USN-7; As a user, I can view my past and upcoming appointments.; 2; Medium. Sprint-4; Notifications, Reviews & Settings; USN-8; As a user, I receive reminders and alerts for appointments via SMS or email.; 2; High. USN-9; As a user, I can leave a review for a doctor after the appointment.; 2; Medium. USN-10; As a user, I can change my password securely from my dashboard.; 2; Medium.